# Agile DevOps Prototype: Complete Project Documentation

# 1. Executive Summary

This project delivered a working Task Tracker API through structured Agile iterations with DevOps practices integrated from early development.

Across:

- Sprint 0 (Planning)

- Sprint 1 (Core implementation + CI integration)

- Sprint 2 (Feature completion + observability improvements)

the project implemented:

- Core task lifecycle endpoints

- Automated unit testing

- Lint enforcement (Ruff)

- CI/CD artifact packaging

- Sprint-level process improvements

All planned user stories (US-1 through US-6) are documented as completed within sprint review artifacts and supported by implementation in app/main.py and tests in tests/test_app.py.

# Project Overview

## 2.1 Project Goal

Build a lightweight JSON-based Task Tracker API to create, view, complete, and summarize tasks while demonstrating Agile planning, iterative delivery, and DevOps quality gates.

## 2.2 Technology Stack

- Python 3.11 (CI configuration) — .github/workflows/cicd.yml

- Flask 3.0.3 — requirements.txt

- pytest 8.3.3 — requirements.txt

- Ruff linting — .github/workflows/cicd.yml

- GitHub Actions CI/CD — .github/workflows/cicd.yml

- 2.3 Repository Structure

| Area | Location |
| --- | --- |
| - Application | app/main.py |
| - Core tests | tests/test_app.py |
| - Quality gate tests | tests/test_us1_quality_gate.py … tests/test_us6_quality_gate.py |
| - Sprint documentation | docs/sprint0.md, docs/sprint1_review.md, docs/sprint1_retrospective.md, docs/sprint2_review.md, docs/sprint2_retrospectiv.md |
| - User story documentation | docs/stories/us1/ … docs/stories/us6/ |
| - CI/CD pipeline | .github/workflows/cicd.yml |
| - Project README | README.md |

# Product Planning (Sprint 0)

Source: docs/sprint0.md

## 3.1 Product Vision

Deliver a simple task tracker API enabling low-friction task capture and status tracking, validated through CI-enforced incremental changes.

## 3.2 Problem Statement

Informal task tracking reduces visibility and increases missed follow-ups.
The API centralizes task lifecycle state in a controlled interface.

## 3.3 Target Users

- Primary: learner/developer tracking personal tasks

- Secondary: reviewer/assessor evaluating Agile + DevOps execution

## 3.4 Scope

### In Scope

- Task creation, listing, completion

- Summary endpoint

- Health endpoint + basic metrics

- Automated CI validation

### Out of Scope

- Persistent database

- Authentication / authorization

- Frontend UI

- Multi-user support

## 3.5 Assumptions

- In-memory storage

- JSON-only API

- Lightweight CI sufficient for lab constraints

## 3.6 Definition of Done (DoD)

Defined in docs/sprint0.md, including:

- Acceptance criteria met

- Tests implemented

- CI passing

- JSON response consistency

- Documentation updates

- Manual smoke validation

# 4. Implemented System Design

Source: app/main.py

## 4.1 Application Model

Single Flask application using global in-memory state:

- TASKS — list of task objects

- NEXT_ID — auto-increment identifier

- REQUEST_COUNT — total HTTP requests

- ERROR_COUNT — total unhandled errors

## 4.2 Task Data Structure

Each task contains:

- id (int)

- title (string)

- completed (boolean)

- created_at (ISO UTC timestamp)

- completed_at (ISO UTC timestamp or null)

## 4.3 Time Handling

UTC timestamps generated via _utc_now_iso() using:
datetime.now(UTC).isoformat()

## 4.4 Request & Error Tracking

- @app.before_request increments REQUEST_COUNT

- Global exception handler:

  - Increments ERROR_COUNT

  - Returns:

{"error": "internal server error"}
Status code: 500

# 5. API Documentation

Source of truth: app/main.py

## 5.1 GET /health

Returns:
{

"status": "ok",

"timestamp": "...",

"metrics": {

"requests": 0,

"errors": 0,

"task_count": 0

}

}
Status: 200

5.2 POST /tasks

Input

{

"title": "Task title"

}

Validation:

- Title required

- Trimmed value must not be empty

Success

Status: 201

Returns full task object.

Failure

Status: 400

{"error": "title is required"}

5.3 GET /tasks

Returns all in-memory tasks.

Status: 200

5.4 PATCH /tasks/<id>/complete

Behavior:

- If exists and incomplete:

  - Sets completed = true

  - Sets completed_at

- If already complete:

  - Returns unchanged object

- If not found:

  - Status 404
{"error": "task not found"}

- 5.5 GET /tasks/summary

- Returns:
{

- "total": X,

- "completed": Y,

- "pending": Z

- }
Status: 200

6. Testing and Quality Coverage

Sources:

- tests/test_app.py

- tests/test_us*_quality_gate.py

6.1 Functional Tests

Covered in tests/test_app.py:

- Successful task creation (201)

- Validation failure (400)

- Completion workflow

- Summary calculations

- Health endpoint structure

6.2 Deterministic Test Setup

get_test_client() resets global in-memory state before each test execution.

6.3 Quality Gate Files

Files:

tests/test_us1_quality_gate.py

...

tests/test_us6_quality_gate.py
Contain placeholder:
assert True
These serve structural quality-gate placeholders but are not behaviorally enforcing story validation
6.4 Coverage Observations

Core happy paths covered

Some validation paths covered

# Quality gate tests currently non-substantive
7. CI/CD Pipeline

Source: .github/workflows/cicd.yml

## 7.1 Triggers

- Push to main

- Pull request to main

## 7.2 Job 1 — test

Steps:

- Checkout

- Setup Python 3.11

- Install dependencies

- Install Ruff

- ruff check app tests

- PYTHONPATH=. pytest -q

## 7.3 Job 2 — cd

Conditions:

- Depends on test

- Runs only on push to main

Steps:

- Checkout

- Zip package:

  - app

  - docs

  - requirements.txt

  - README.md

- Upload artifact:

  - task-tracker-build-${sha}

  - Retention: 14 days

# 8. Agile Delivery History

## 8.1 Sprint 0 — Planning

Source: docs/sprint0.md

- Backlog defined

- Stories estimated (2/3/5 SP)

- Sprint 1 planned (US-1, US-2, US-4 — 10 SP)

## 8.2 Sprint 1 Review

Source: docs/sprint1_review.md

Planned:

- US-1

- US-2

- US-4

Completed:

- US-1

- US-2

- US-4

Outcomes:

- API scaffold

- Create/list endpoints

- CI automation introduced

## 8.3 Sprint 1 Retrospective

Source: docs/sprint1_retrospective.md

Wins:

- Clear backlog criteria

- Early CI quality gate

Challenges:

- API standards defined late

- Observability added late

- Review evidence lacked structure

Actions for Sprint 2:

- Standardize error responses

- Add /health + metrics

- Improve review documentation

## 8.4 Sprint 2 Review

Source: docs/sprint2_review.md

Planned:

- US-3

- US-5

- US-6

Completed:

- US-3

- US-5

- US-6

Outcomes:

- Completion endpoint

- Health/metrics endpoint

- Summary endpoint

- Operational visibility expanded

## 8.5 Final Retrospective

Source: docs/sprint2_retrospectiv.md

Key Improvements:

- CI quality enforcement

- API consistency

- Baseline observability

Next iteration recommendations:

- Persistence

- Authentication

- Staged deployment

- Richer observability

# 9. User Story Traceability Matrix

This section maps each User Story (US-1 to US-6) to its implementation evidence, test validation, and sprint delivery confirmation.

User Story: US-1
Title: Create Task
Planned Sprint: Sprint 1
Implementation Evidence:

- Endpoint implemented in app/main.py → POST /tasks

Acceptance Criteria Covered:

- Task title required

- Returns 201 status on success

- Returns 400 if title missing

- Task object includes id, title, completed, created_at

Test Evidence:

- tests/test_app.py::test_create_task_success

- tests/test_app.py::test_create_task_validation

Delivery Status: Completed in Sprint 1

User Story: US-2
Title: List Tasks
Planned Sprint: Sprint 1
Implementation Evidence:

- Endpoint implemented in app/main.py → GET /tasks

Acceptance Criteria Covered:

- Returns list of tasks

- Response status 200

- Reflects tasks created during session

Test Evidence:

- Verified indirectly in tests/test_app.py through task creation and retrieval flow

Delivery Status: Completed in Sprint 1

User Story: US-3
Title: Complete Task
Planned Sprint: Sprint 2
Implementation Evidence:

- Endpoint implemented in app/main.py → PATCH /tasks/<id>/complete

Acceptance Criteria Covered:

- Marks task as completed

- Sets completed_at timestamp

- Returns 200 if successful

- Returns 404 if task not found

Test Evidence:

- tests/test_app.py::test_complete_task_and_summary

Delivery Status: Completed in Sprint 2

User Story: US-4
Title: CI + Automated Testing Integration
Planned Sprint: Sprint 1
Implementation Evidence:

- Workflow file: .github/workflows/cicd.yml

- Lint step using Ruff

- Test execution using pytest

Acceptance Criteria Covered:

- CI triggers on push to main

- CI triggers on pull request to main

- Lint check executed

- Unit tests executed

Test Evidence:

- CI workflow logs in GitHub Actions

Delivery Status: Completed in Sprint 1

User Story: US-5
Title: Health Endpoint + Metrics
Planned Sprint: Sprint 2
Implementation Evidence:

- Endpoint implemented in app/main.py → GET /health

- Returns status, timestamp, metrics object

Acceptance Criteria Covered:

- Returns HTTP 200

- Includes request count

- Includes error count

- Includes task count

Test Evidence:

- tests/test_app.py::test_health_endpoint

Delivery Status: Completed in Sprint 2

User Story: US-6
Title: Task Summary Endpoint
Planned Sprint: Sprint 2
Implementation Evidence:

- Endpoint implemented in app/main.py → GET /tasks/summary

Acceptance Criteria Covered:

- Returns total task count

- Returns completed task count

- Returns pending task count

- Response status 200

Test Evidence:

- tests/test_app.py::test_complete_task_and_summary

Delivery Status: Completed in Sprint 2

# 10. Observability & Operational Readiness

Implemented:

- Health endpoint

- Request counter

- Error counter

- Task count metric

- Basic logging on task lifecycle events

Limitations:

- No persistent logging

- No latency metrics

- No external monitoring

# 11. Gaps, Limitations, and Deferred Work

This section outlines known limitations of the current implementation and identifies areas for future enhancement.

Data Persistence Limitation

The system uses in-memory storage for tasks.
Evidence: app/main.py (global TASKS list and NEXT_ID counter).

Impact:

- All task data is lost when the application restarts.

- Not suitable for production usage.

Mitigation Strategy (Deferred Work):

- Introduce persistent storage (e.g., SQLite or PostgreSQL).

- Implement migration management.

Lack of Authentication and Authorization

No authentication or access control mechanisms are implemented.
Evidence: Scope definition in docs/sprint0.md and absence of auth logic in app/main.py.

Impact:

- Any client can create, modify, or complete tasks.

- Not secure for multi-user scenarios.

Mitigation Strategy (Deferred Work):

- Add user authentication (JWT or session-based).

- Associate tasks with user identity.

Quality Gate Test Files Contain Placeholders

Files:

- tests/test_us1_quality_gate.py

- tests/test_us2_quality_gate.py

- tests/test_us3_quality_gate.py

- tests/test_us4_quality_gate.py

- tests/test_us5_quality_gate.py

- tests/test_us6_quality_gate.py

These files currently contain placeholder assertions (assert True).

Impact:

- They do not enforce acceptance criteria automatically.

- Core behavior is instead validated in tests/test_app.py.

Mitigation Strategy (Deferred Work):

- Replace placeholder tests with acceptance-level tests mapped to story criteria.

Limited Observability

Observability includes request counters, error counters, and task counts exposed through /health.

Evidence: app/main.py, docs/sprint2_review.md.

Limitations:

- No latency measurement

- No structured log format

- No external log aggregation

- No performance metrics

Mitigation Strategy (Deferred Work):

- Introduce structured logging

- Add latency tracking

- Integrate external monitoring (e.g., Prometheus, OpenTelemetry)

No Deployment Environment

CI pipeline packages build artifacts but does not deploy to staging or production.

Evidence: .github/workflows/cicd.yml

Impact:

- No automated deployment verification

- Manual execution required

Mitigation Strategy (Deferred Work):

- Add staging deployment job

- Introduce environment-based workflows

# 12. Documentation Inconsistencies Found

This section documents inconsistencies between documentation and implementation artifacts.

Issue 1: Incorrect Sprint 2 Retrospective Filename Reference

Description:
README references docs/sprint2_rettr.md, but the actual file is named docs/sprint2_retrospectiv.md.

Source Location:

- README.md

Impact:

- Broken documentation reference

- Confusion for reviewers

Recommended Correction:
Update README to reference the correct file name.

Issue 2: Incorrect CI Workflow File Reference

Description:
Sprint review documentation references .github/workflows/ci.yml, but the actual workflow file is .github/workflows/cicd.yml.

Source Locations:

- docs/sprint1_review.md

- docs/sprint2_review.md

Impact:

- Mismatch between documentation and implementation

- Reduces traceability accuracy

Recommended Correction:
Update sprint documentation to reference cicd.yml.

Issue 3: Unresolved Placeholder Token in Story Overview Files

Description:
Story overview files contain placeholder branch text:

$(System.Collections.Hashtable.branch)

Source Location:

- docs/stories/us1/overview.md

- docs/stories/us2/overview.md

- docs/stories/us3/overview.md

- docs/stories/us4/overview.md

- docs/stories/us5/overview.md

- docs/stories/us6/overview.md

Impact:

- Indicates incomplete templating

- Reduces documentation polish

Recommended Correction:
Replace placeholder with actual branch names or remove field.

Issue 4: Acceptance Checklists Not Marked Complete

Description:
Acceptance checklist files exist but remain unchecked ([ ]), despite stories being reported as completed.

Source Location:

- docs/stories/us*/acceptance-checklist.md

Impact:

- Incomplete evidence of verification

- Weakens traceability documentation

Recommended Correction:
Update checklists to mark completed items and reference implementation/test evidence.